###### A.Surkov                                                       EE Workshop, March, 12-14,2002

EE Assembly, Installation, Maintenance

General Scenario

1. EE Assembly scenario, sequence operations:

-The Dee assembly

##### -The Dee pre-calibration

-Rotation of Dees

#### -The Dee preliminary assembly

-The Dee transportation to the surface hall

2.EE Installation scenario, sequence of operations

### -The Dee lowering in cavern and transportation to final position

-Risers and EE support platform installation

##### -Survey of attachment holes and front faces of HE by

photogrammetry, compute EE shims correction in Z

-The Dee lifting at beam axis position and mount on HE front face

-Survey SE attachment holes and surface by

photogrammetry, compute SE shims corrections in Z

-Hydraulic connect to path panel and check

circuits tightness

-Connect electrical and optical cables

3. EE Maintenance

## -Displacement of Endcap is 3000mm

-Intermediate time access

-Displacement of Endcap is 10000mm(EE,SE disconnected)

-Radiation shield installation

APPENDIX

-CMS Endcap location (lay-out)

-CMS Endcap parameter drawing

-Risers arrangement (drawing key)