## Slide 1: WLCG Nagios and the NGS

## Slide 2: We have a plan
NGS is using a highly customised version of the (SDSC written) INCA monitoring framework.
It was became too complicated to maintain.
Decision taken to replace it with WLCG Nagios. (After all, Kashif persuaded it to work for GridPP.)
What could possibly go wrong…?

## Slide 3: WLCG Nagios
WLCG Nagios is the well-known nagios monitoring framework with:
  Plugins to check grid stuff.
  Hooks into a message bus system for collecting and sending results.
  An automatic configuration system called NCG.
But you probably knew that already…

## Slide 4: Déjà vu, all over again
From INCA we learned: don’t try to be clever
  No more smart-arsed customisation of other peoples code.
  Adopt externally written plugins where ever possible.
  Configuration must be done via NCG.
  Site information must come from GOCDB and BDII.

## Slide 5: What could possibly go wrong….?

## Slide 6: Spot the difference
GridPP
Subject specific and comparatively homogeneous.
Scientific Linux.
gLite stack.
Software updated in step.
NGS
Grid software bolted on to existing services.
Any old Linux and the occasional Windows system.
Stack is a mixture of bits of gLite, Globus and others.
Stack updated ‘when needed’.

## Slide 7: When worlds collide…
When running software written for gLite on the NGS…
  Libraries and utilities are out of step.
  Files are missing or not where you expect them to be.
  Published information is not always completely accurate.
  The Ops VO is missing.

## Slide 8: Development
STFC providing the Nagios infrastructure:
  one development instance
  one test instance
  (currently) one production instance.
Nagios development work run from Leeds. Leeds developers only get access to the ‘nagios-dev’ server.
Development environment originally completely separate from production / test one. It has its own message broker.

## Slide 9: Meet the NGS nagios development server
nagios-dev.ngs.ac.uk
GOCDB
NGS WMS
NGS BDII
Site
CA dist server
Site
Site
Nagios
Active MQ
MyEGEE
MyEGI
STFC Firewall
web proxy

## Slide 10: Problems: fighting firewalls
STFC ‘standard’ is to use the http_proxy environment variable to direct web traffic via the proxy.
NCG and some Perl plugins were not web-proxy aware.
Simple to fix: LWP::UserAgent->new(…,env_proxy => 1)
Patch accepted by WLCG Nagios developers.

## Slide 11: Problems: when is a CE not a CE
… when it is part of the NGS.
Many NGS sites are tagged as ‘CE’s in GOCDB.
Nagios submitted CE-probe tests.
The tests fail in interesting ways.
Jobs submitted via the WMS fail with `Cannot read JobWrapper output, both from Condor and from Maradona’

## Slide 12: The hand of Maradona
‘Maradona’ message comes from the script generated by WMS.
Only appears if ShallowRetryCount ≠ -1.
WMS scripts generated by WLCG Nagios have ShallowRetryCount ≠ -1.
ShallowRetryCount mechanism uses GridFTP to delete a marker file.
It needs something installed that can delete via GridFTP.
UberFTP is available and can do the job but is not widely deployed.

## Slide 13: Unfortunately…
With a working GridFTP file remover, CE-probes run but fail.
Not yet clear why - messages miss the bus.
If it cannot be fixed, we will probably have to use direct tests against the GRAM service instead.

## Slide 14: Problems: Missing the bus.
Development service has a separate message bus to avoid confusing/breaking the production infrastructure.
Development ActiveMQ service is blocked by the firewall. This is being fixed now.
Some plugins will accept an alternative bus via the --mb-uri option.
NCG does not know how to set the --mb-uri option.

## Slide 15: Chasing the bus
Simple to adding support for --mb-url
Modify NCG::LocalMetrics::Hash to include:
  $WLCG_SERVICE->{‘org.sam.CE-JobState’)
  ->{attribute}->{MB_URI} = “--mb-uri”;
Create etc/ncg/ngs-localdb.d/activemq
  ATTRIBUTE!MB_URI!stomp://amqserver:6163/
Does it work? I’ll let you know when the firewall is opened up.

## Slide 16: Off the (WLC) Grid
NGS sites provide services unknown to WLCG
  Amazonian style clouds.
  Storage Resource Broker.
  And more…
Plugins will be written for these and bolted on.
We will not be making a habit of this.

## Slide 17: Which way now?
There should be one monitoring service for the NGI.
`If I were going there, I wouldn’t start from here.’
Lots of open questions
  What tests should be run?
  How do we tag sites in the GOCDB to run these tests?
  What VO and roles should be used for tests?

## Slide 18: Acknowledgements
Kashif Mohammed (Oxford)
Cristina Del Cano Novales (STFC/RAL)
Jonathan Churchill (STFC/RAL)
Paul Townend (Leeds)

## Slide 19: Communications
Questions/ideas can be emailed to me - J.Lander@leeds.ac.uk
Prsogress reports on Nagios work are posted to http://nationalgridservice.blogspot.com
For more about the NGS, visit http://www.ngs.ac.uk