EC-C Transportation – 7 June 2005

Peter Cooke, Richard French, Stephen Haywood, Neil Jackson & Andy Park

Discussion with Andy Park

Watch DVD of Lorry:

- Isothermal to 1oC

- Temperature stabilized

- Ventilated

Discussions:

- Cross-bars fit to side runners which can lock box in place to within ~2cm. 
Peter & Richard will think how to attach rigidly to these.

- The roof-vent is flexible.

- While no front door is visible, there will be one on our lorry.

- Doesn’t matter too much where place load in Lorry, although Barrel choose to put it near front, over axle.

- Forks are 213 cm (Stephen measures 212 cm) long, 15 cm wide and varying from 6 to 2.5 cm. Separation of outer edges is 180 cm, but adjustable.

- Entry to CERN will be via Prevessin.

- There should be no problems with French (EU) Customs. Nevertheless, covering letter in French is advised. Difficult to prepare the way in advance.

- Can accompany by car if we want (but likely to be a logistical pain; Barrel don’t bother).

- If wet during loading, back right up to Loading Bay and if necessary, cover with cling film which is immediately binned.

- Barrel use Chunnel.

- Barrel wheel Box into position inside Lorry.

- Could fill out gap between Box and Lorry sides with timber, but shouldn’t be significant lateral forces. (Is there added danger of transverse shocks to side of Lorry?)

- Andy confirms do not need ballast.

- Could use rubber “feet” instead of mat.

- There is no explicit ground connection of Barrel Box to Lorry.

- Lorry floor is rough and non-conducting.

Parts

- Wheels & knobs – received

- Bosch – received except for one long piece

- Springs – expected in ~3 weeks

- Bolts etc – received

- Spring connections – Sheffield

- Wheel plates – Manchester

Transport Frame/Box

- Pallet built for Liverpool can be used at CERN.

- Box will be attached to Pallet.

- Peter proposes building most of Transport Frame around Assembly Frame in Clean Room, then wheeling into Grey Area.

- Expected height of Box: 247 cm + clearance + roof thickness – must be less than 270 cm (the more, the better).

- Raising the CoM of the Box will increase acceleration forces.

Other points:

- Richard struggling to get engineering model from Corijn – Phil & Neil to help.

- Thermal box needed at CERN doesn’t have Cooling or Lights; will be ready in September.

Insurance

- Watch “Insurance” – PPARC don’t like this; SH to discuss with JC.

- Agree to update Insurance estimate, allowing for more manpower.

Review Plan

- Box Design – Richard & Peter, by 20 June

- FEA Expectations & trial run – Corijn, complete

- Transport Strategy – Stephen, by 31 May

- Interactions with Danzas (strategy, Box) – Stephen, by 20 June; pass by CERN/Danzas

- Insurance – Stephen, by 7 June

Propose review 1 July.

Next Meeting

Chat during UK-V on 15 Jun.

SJH 10/6/05